# Money Road — First Production Route

Production specification, route research protocol, architecture extraction, and launch gates

Status: Ready to execute as the first production route.
Purpose: Use one real corridor to discover the minimum architecture, data model, operational process, and trust mechanisms required before scaling.
Boundary: Product/engineering specification, not legal advice. Regulatory questions must be reviewed with qualified counsel before regulated activity.

# 1. Strategic decision

We are no longer designing Money Road in the abstract. The first route is the laboratory that turns the concept into a real system. The objective is not maximum automation; it is to take one corridor from user intent to an evidence-backed, explainable route recommendation and learn what must be standardized.

Decision: the first route may be partially manual. Optimize for learning the complete route lifecycle before optimizing for scale.

# 2. First-route scope

Recommended initial corridor: Cameroon → China.

This corridor forces the system to confront funding, FX, settlement, payout, eligibility, limits, timing, compliance, and potentially stablecoin-assisted paths. None of these are assumed to work; each must be verified.

## Non-goals

No wallet or custody.

No token issuance.

No guaranteed-delivery promise.

No global rollout.

No unverified provider availability.

No assumption that blockchain is cheaper.

No globe-first development.

# 3. What route one must prove

A real user can describe a cross-border transfer using a small set of inputs.

Money Road can model the problem as funding, conversion, settlement and payout edges.

Every critical edge has evidence with source, timestamp, scope and confidence.

At least one complete route can be explained from sender to recipient.

Routes can be compared on delivered amount, total cost, time, constraints and evidence quality.

The system can say 'no route' or 'not verified' instead of inventing an answer.

Provider handoff works without Money Road taking custody.

Route facts can be revalidated as fees, limits, availability and eligibility change.

# 4. Canonical domain model

| Object | Meaning | Minimum fields |
| --- | --- | --- |
| Corridor | Origin/destination market pair | origin, destination, currency pair |
| UserIntent | What the user needs | amount, deadline, funding, payout, preferences |
| Provider | Payment participant | name, markets, capabilities, regulatory context |
| Rail | Mechanism moving value | bank, MTO, mobile money, card, stablecoin, etc. |
| Edge | One executable movement/transformation | from, to, provider, rail, cost, time, constraints |
| Quote | Observed/retrieved price | amount, fees, FX, timestamp, expiry |
| Eligibility | Conditions to use an edge | country, identity, account, purpose, limits |
| Evidence | Support for a route claim | source, timestamp, scope, confidence |
| Route | Ordered set of edges | edges, cost, recipient amount, ETA |
| Observation | What happened after execution | actual cost, actual time, success/failure |
| FailureMode | Known way a route fails | trigger, mitigation, uncertainty |

# 5. Evidence model

Route facts are not timeless configuration. A fee, limit, payout method or processing time is a claim with a source and validity window.

| State | Meaning | Production behavior |
| --- | --- | --- |
| Verified | Current authoritative source or controlled test | May support production eligibility |
| Observed | Confirmed by actual execution/observation | Strong evidence; retain conditions |
| Estimated | Calculated/inferred | Show uncertainty |
| Stale | Previously valid but outside freshness window | Do not silently use for routing |
| Unverified | Claim not independently confirmed | Research only |
| Unsupported | No evidence of current executability | Exclude from production |

Every production recommendation should be explainable as: 'We recommend this path because these edges are currently supported by these pieces of evidence.'

# 6. Route-edge contract

What transformation or movement occurs?

Who operates it?

Where does value start and end?

What currencies/assets are involved?

What funding and payout methods are supported?

What are fees, FX costs and other known costs?

What are min/max amounts?

What eligibility/KYC/purpose requirements apply?

What are cutoff times and business-day constraints?

What is the expected processing-time range?

What can cause failure?

What evidence supports each claim and when does it expire?

# 7. Cost model

Compare complete delivered cost, not advertised transfer fees.

Total route cost = explicit fees + FX cost + network/intermediary costs + measurable expected retry/failure costs.

| Metric | Definition |
| --- | --- |
| Sender spend | Total amount leaving sender control, including known fees |
| Recipient receives | Expected destination amount after known conversions/fees |
| Explicit fees | Displayed or retrieved provider/network fees |
| FX cost | Difference between effective conversion and reference rate |
| Unknown cost | Material cost that cannot currently be verified |
| Cost confidence | Confidence in the displayed cost |

# 8. Time and deadline model

Never reduce route time to a single optimistic ETA. Represent a window and its operational constraints.

Funding time

Provider processing

Settlement

Payout

Business vs calendar days

Cutoffs and time zones

Compliance-review uncertainty

Recipient-side availability

Weekends/holidays

Required user actions

For deadlines, calculate buffer. Do not call a route 'guaranteed' until there is actual execution control plus an enforceable service commitment.

# 9. First-route research procedure

## A — Map

Cameroon funding methods

Conversion options

International settlement rails

China payout options

Fiat-only paths

Stablecoin-assisted paths

Institutional rails available through partners

## B — Verify each edge

Origin/destination eligibility

Funding/payout method

Currencies

Limits

Fees

FX mechanism

Expected time

KYC/AML

Cutoffs

Failure behavior

Last verification timestamp

## C — Assemble complete routes

A provider is not a route. Assemble edges into complete paths and reject paths with unsupported critical edges.

## D — Controlled observations

Where lawful and appropriate, run small controlled transactions and record actual timing, fees, delivered amount, user actions and failure points.

## E — Extract architecture

Every repeated manual task is a candidate for automation. Every repeated exception becomes a domain rule.

# 10. Candidate route classes

| Class | Investigate | Purpose |
| --- | --- | --- |
| Bank/SWIFT | Correspondent path, fees, value date, recipient requirements | Fiat baseline |
| Money transfer provider | Origin eligibility, China payout, fees, limits, timing | Consumer baseline |
| Institutional payout API | Partner availability, onboarding, supported payout | Orchestration rail |
| Stablecoin-assisted | On-ramp, blockchain transfer, compliant off-ramp, CNY payout | Tests Web3 as one graph edge |
| Hybrid | Fiat funding + stablecoin settlement + local payout where lawful | Tests end-to-end optimization |

These are research categories, not claims of current availability.

# 11. China / Alipay rule

Never encode 'stablecoin → Alipay' as fact merely because a technical bridge exists. Verify the exact origin country, recipient eligibility, payout mechanism, limits, purpose/transaction restrictions and provider authorization.

Origin-country eligibility

Exact recipient payout

Recipient account/wallet requirements

Limits

Current availability

Provider authorization

Fresh evidence

# 12. Stablecoins

Stablecoins are a rail, not the product identity. The question is whether the complete route improves cost, speed, access or reliability after every edge is included.

Complete chain: local funding → compliant conversion/on-ramp → stablecoin settlement → compliant off-ramp → local payout.

On-ramp fee/spread

Network fee

Liquidity/conversion spread

Off-ramp fee

Payout fee

Compliance friction

Confirmation time

Settlement time

Limits

Failure/reversal behavior

# 13. Initial architecture

Frontend: intent form, route results, route detail.

Route service: candidate generation, feasibility filtering, scoring.

Graph/domain layer: providers, rails, edges, constraints, routes.

Quote/evidence layer: current values and provenance.

Provider adapters: normalized interfaces for provider data.

Rules engine: eligibility, limits, timing, cutoff, country rules.

Observation store: actual outcomes.

Analytics/observability: selection, failures, stale evidence, data quality.

Flow: USER INTENT → NORMALIZATION → GRAPH QUERY → FEASIBILITY → COST/TIME MODEL → ROUTE RANKING → EXPLANATION → PROVIDER HANDOFF → OBSERVATION

Architecture principle: the routing engine depends on Money Road concepts, not provider APIs. Provider integrations are adapters.

# 14. Ranking model

Do not hide route quality in one mysterious score. Preserve dimensions and make preference explicit.

| Dimension | Example measure |
| --- | --- |
| Cost | Sender spend / recipient amount / effective cost |
| Speed | Expected window + deadline buffer |
| Reliability | Observed success + evidence quality |
| Accessibility | Eligibility, funding and payout requirements |
| Risk | Regulatory/compliance uncertainty and operational exposure |
| Complexity | Steps and required user actions |
| Freshness | Age/confidence of evidence |

Users can choose explicit preferences such as cheapest, fastest, simpler or balanced; the underlying dimensions remain visible.

# 15. Production UI

## Intent

From

To

Amount

Send currency

Receive currency

Deadline

Funding method

Recipient method

## Results

Recipient receives

Sender pays

Expected time range

Deadline buffer

Number of steps

Prerequisites

Evidence freshness

Known uncertainty

## Route detail

Show the sequence: funding → conversion → settlement → destination conversion → payout. Each step exposes provider/rail, user action, expected cost/time and evidence.

## Handoff

Make the boundary explicit: Money Road provides route information; the external provider performs the regulated transaction where applicable.

# 16. Instrumentation

| Event | Purpose |
| --- | --- |
| route_search_started | Demand |
| route_search_completed | Search success |
| route_count_returned | Coverage |
| route_rejected | Missing edges/constraints |
| route_selected | Preference |
| provider_handoff | Conversion |
| user_reported_success | Outcome |
| user_reported_failure | Failure learning |
| evidence_expired | Data freshness |
| quote_changed | Pricing volatility |

# 17. Production gates

| Gate | Required condition |
| --- | --- |
| G1 Route completeness | At least one end-to-end path has no unknown critical edge |
| G2 Evidence | Critical claims have current supporting evidence |
| G3 Cost | Sender cost and recipient amount are calculable or clearly uncertain |
| G4 Time | Timing and operational constraints are represented |
| G5 Eligibility | Material eligibility and limits are known |
| G6 Legal boundary | Launch activity/provider handoff reviewed for applicable jurisdiction |
| G7 Failure handling | Unsupported routes fail visibly |
| G8 Observability | Search, selection, handoff and outcome events recorded |
| G9 Freshness | Stale evidence cannot silently drive production |
| G10 Explanation | A human can inspect why a route was recommended |

# 18. Failure states

No route found.

Route exists but a critical edge is not verified.

User is not eligible.

Amount exceeds a limit.

Deadline is incompatible.

Pricing/evidence is stale.

Routes exist but cannot be reliably compared.

Provider availability cannot currently be confirmed.

A useful 'no route' result is better than a confident false route.

# 19. Operational runbook

Create corridor inventory.

Create provider/rail inventory.

Collect primary-source evidence.

Normalize candidate edges.

Mark unsupported claims as unverified.

Assemble complete routes.

Validate eligibility and limits.

Calculate end-to-end cost/time.

Review legal boundary.

Run controlled observations where appropriate.

Launch narrowly.

Monitor failures and stale evidence.

Turn repeated manual work into product requirements.

# 20. Deliberately postpone

Global route discovery

Complex ML prediction

Automatic multi-provider execution

Balances/wallets

Custody

Token issuance

Large provider marketplace

Complex globe animation

Universal scraping

Guarantees/insurance

Enterprise orchestration before consumer route learning

# 21. Route-two architecture extraction

After route one reaches production, run a formal extraction review instead of cloning the implementation.

| Question | Learning |
| --- | --- |
| Which edge types repeat? | Core domain abstractions |
| Which provider fields repeat? | Adapter interface |
| Which eligibility rules repeat? | Rules engine |
| Which evidence types repeat? | Evidence schema |
| Which timing constraints repeat? | Temporal model |
| Which failures repeat? | Failure taxonomy |
| Which data changes frequently? | Refresh/quote architecture |
| Which work remains manual? | Operations/automation boundary |
| Which differences are country-specific? | Corridor configuration |
| Which UI elements remain stable? | Product primitives |

# 22. Real production deliverables

Verified corridor map

Normalized route dataset

Evidence register

At least one complete production route

Rejected/unsupported route register

Explainable route UI

Provider handoff process

Failure/incident log

Observation dataset

Architecture-change log

Repeatable next-corridor onboarding procedure

# 23. Definition of done

A real user can enter a concrete Cameroon → China request.

Money Road returns a complete route or explains why it cannot.

The route is represented as explicit edges.

Critical claims are evidence-backed and freshness-aware.

Displayed cost and timing are explainable.

Material eligibility and limits are checked.

Every major user step is visible.

Unsupported Alipay, stablecoin, bank or provider behavior is never silently assumed.

External regulated execution remains with the appropriate provider.

Outcome data is captured.

The team can state what must be generalized before adding another corridor.

# 24. Mindset lock-in

The product is a map before it is a marketplace.

A route is a graph path, not a provider name.

An edge is a claim backed by evidence.

A quote is time-dependent data, not configuration.

A deadline is a constraint, not a marketing promise.

A stablecoin is a rail, not the product.

A provider integration is an adapter, not the domain model.

A failed route is useful data.

Manual work is acceptable when it teaches what to automate.

A new corridor should become verified data and configuration, not a new application.

ONE REAL ROUTE → REAL OBSERVATIONS → STABLE DOMAIN MODEL → REPEATABLE ROUTE ONBOARDING

# Appendix — Minimal route record

Route
- id
- corridor
- status
- input_amount
- source_currency
- destination_currency
- expected_sender_spend
- expected_recipient_amount
- expected_duration_min/max
- deadline_buffer
- confidence
- edge_ids[]
- evidence_ids[]
- failure_mode_ids[]

Edge
- id
- sequence
- provider_id
- rail_id
- from_node / to_node
- input_asset / output_asset
- fee
- fx_rate
- min_amount / max_amount
- duration_min / duration_max
- eligibility_rules[]
- evidence_ids[]
- observed_at
- expires_at
- status

# Appendix — Research discipline

Primary source first: provider/regulator documentation or controlled observation.

Date every important claim.

Separate supported from possible.

Separate quoted from estimated.

Separate technical capability from legal availability.

Separate provider claims from our observations.

Never fill a missing edge with a plausible assumption.

When a route cannot be verified, say so explicitly.